Tech 5 Roadmap

Horus MAS Platform Evolution

July 2026 – February 2027  ·  Module G-EIP-700

Team: Loup, Noah, Matheus

Overview

Tech 5 is an 8-month track (Jul 2026 – Feb 2027) built around two pillars that elevate Horus from a multi-agent platform into a full agent ecosystem:

- Pillar 1 — Autonomous Agent: A background AI that observes the user's work, learns their patterns, and handles routine tasks proactively.

- Pillar 2 — Agent Marketplace: A platform where anyone can publish, discover, fork, and share custom agents.

Timeline at a Glance

| Phase | Dates | Focus | Milestone |
| --- | --- | --- | --- |
| Q3 2026 | Jul – Sep | Foundation: core architecture, DB schema, backend APIs for both pillars | Proof-of-concept for each pillar running independently |
| Q4 2026 | Oct – Dec | Integration: connect both pillars, internal beta with 5–10 power users | Both pillars integrated and beta-tested; major bugs resolved |
| Q1 2027 | Jan – Feb | Polish: security audit, documentation, performance hardening, launch | Horus 2.0 production-ready and launched |

Pillar 1 — Autonomous Agent

A background AI agent that runs continuously, observing user activity and proactively handling routine tasks without explicit requests.

- Observation & Learning: Tracks file operations, emails, and calendar events; identifies patterns over time.

- Proactive Suggestions: Surfaces action proposals ("I noticed you review Q3 data weekly — summarize now?"). User approves or declines.

- Autonomous Execution: Runs approved tasks — analyses, summaries, email drafts — without asking each time.

- Workflow Delegation: Users delegate entire workflows; agent handles them with checkpoints on high-stakes steps.

- Memory Persistence: Retains context across conversations so it improves over time.

Architecture

- Event Stream: Desktop events (files, email, calendar) stored in PostgreSQL with 7-day retention.

- Pattern Engine: Rule engine identifies recurring behaviours and stores them as learnable rules.

- Decision Engine: Triggers suggestions on pattern match; approved actions queue in RabbitMQ.

- Workflow Storage: Approved workflows persist and can be re-run on schedule or on demand.

Pillar 2 — Agent Marketplace

Transforms Horus from a system with pre-built agents into an open platform where users publish and discover agents they create.

- Visual Agent Builder: No-code UI to define agent skills, training data, and constraints from templates.

- Marketplace UI: Versioned, searchable agent catalogue inside Horus.

- Credibility Scores: Agent creators earn scores based on usage, ratings, and performance metrics.

- Fork & Share: Organisations fork agents, customise them, and share improvements upstream.

Architecture

- Versioning: Each agent version stored separately in PostgreSQL; users pin versions or auto-update.

- Skill Schema: Agents expose a JSON schema of skills; Horus orchestrator validates task requests against it.

- Scoring: Credibility = usage count + user ratings + response quality. Shown on each marketplace card.

Q3 2026 — Foundation (Jul – Sep)

Build core infrastructure: database schema, backend APIs, and independent proof-of-concept for each pillar.

| Task | Deliverable | Effort |
| --- | --- | --- |
| Agent Marketplace: Schema & DB Design | PostgreSQL schema for agent versions, marketplace metadata, credibility scores | 3 wks |
| Agent Builder Backend API | REST API for creating agents from templates; skill definition language | 4 wks |
| Autonomous Agent: Context Observer | Module tracking user activity, learning patterns, generating suggestions | 3 wks |
| Performance: Vector DB at Scale | ChromaDB tuning for 10M+ vectors, batch indexing, caching layer | 2 wks |

Q4 2026 — Integration (Oct – Dec)

Connect both pillars. Run internal beta with 5–10 power users and iterate on feedback.

| Task | Deliverable | Effort |
| --- | --- | --- |
| Agent Marketplace: Visual Builder UI | Next.js no-code interface; template library | 3 wks |
| Autonomous Agent: Decision Engine | Suggestion engine, user approval/rejection, workflow delegation | 3 wks |
| Cross-Pillar Integration | Autonomous agent requests agents from marketplace; runs delegated tasks | 3 wks |
| Beta Testing (5–10 internal users) | Feedback loop, bug fixes, performance optimisation | 2 wks |

Q1 2027 — Polish & Launch (Jan – Feb)

Harden security, complete documentation, and ship Horus 2.0.

| Task | Deliverable | Effort |
| --- | --- | --- |
| Security Audit: Marketplace & Agent | Security review; input validation; API hardening; address CVEs | 3 wks |
| Documentation | User guides, API docs, troubleshooting guide, video tutorials | 2 wks |
| Performance Baseline | Benchmark all subsystems under load; latency targets; capacity plan | 2 wks |
| Bug Fix Sprint | Zero critical bugs; all high-priority issues from Q4 beta resolved | 2 wks |
| Launch Preparation | Release notes, changelog, public announcement | 1 wk |

Success Criteria — February 2027

| Area | Target | Metric |
| --- | --- | --- |
| Autonomous Agent (Pillar 1) | Running 24/7; >50 suggestions/week; approval rate >70%; zero critical failures in 2-week test | <30s suggestion latency |
| Agent Marketplace (Pillar 2) | 10+ agent templates; 5+ user-created agents published; marketplace UI live | Agent creation <5s |
| Integration | Both pillars work together; no data loss under concurrent load | Dashboard loads <2s |
| Security | Audit complete; zero critical CVEs; OWASP Top 10 mitigated | All data flows encrypted |
| Documentation | User guides, API docs, troubleshooting guide | Published at launch |

Horus 2.0: users build, share, and delegate to agents — from anywhere.